Team Working Agreement

Course Project Collaboration Rules

Fill in the fields below, then keep this document in your repository.

| Team Name | Smart Booking | Project Title | Campus Room & Equipment Booking System |
| --- | --- | --- | --- |
| Course / Section | Software 61A | Date | 23/February/2026 |
| Team Leader | Mona almutairi | Repo URL | https://github.com/monaalmutairi160-coder/smart-booking-system |
| Primary Tools | WhatsApp,github,email,meetings | Issue Board | https://github.com/monaalmutairi160-coder/smart-booking-system/issues |

1. Purpose

The purpose of this project is to develop a software system that solves a real-world problem and makes users tasks easier and more organized. The system should improve efficiency, reduce manual work, and provide a simple and user friendly experience.

Our goal is to design and build a working application that meets user needs and follows software engineering principles such as planning, analysis, design, implementation, and testing.

2. Communication

Communication is very important in our project because it helps the team stay organized and avoid misunderstandings.

We will communicate in the following ways:

- WhatsApp Group for quick updates and urgent messages.

- If something is more formal or important, we will use Email.

- GitHub to share code, track changes, and collaborate on the project.

- Face to face meetings when needed for important discussions.

All important decisions will be shared with the whole team to make sure everyone understands their tasks clearly.

### Response Time

- On weekdays, everyone should reply within 24 hours.

- On weekends, reply within 24–48 hours.

- If someone is busy or cannot reply, they should inform the team early.

### Urgent Issues

An issue is urgent if it affects a deadline or blocks our progress.

In this case:

- The member writes “URGENT” in the group.

- The team leader is tagged or contacted directly.

3. Meetings

Meetings help us stay organized and know what everyone is doing.

- We will have 2 meetings per week (online or face to face).

- Each meeting will be around 45 minutes.

- The team leader (or rotating member) will send the agenda before the meeting.

### During the Meeting

- We discuss progress.

- We talk about any problems or blockers.

- We assign new tasks if needed.

### After the Meeting

- We write short meeting notes (what we discussed, decisions made, tasks, and deadlines).

- If someone cannot attend, they must inform the team before the meeting.

- If someone keeps missing meetings without excuse, the issue will be discussed with the team.

4. Task Management and Ownership

To make sure the project runs smoothly, all tasks must be clear and assigned.

- All tasks will be added to the GitHub issue board.

- No work should be done without being recorded (no invisible work).

- Each task must have:

  - One owner

  - A deadline

  - Clear description of what “done” means

### Task Rules

- Tasks should be small (1–2 days work if possible).

- The team leader will check progress at least twice per week.

- If someone is stuck for more than 24 hours they must tell the team.

Definition of Done (DoD)

A task is considered done when:

- The work is completed.

- It meets the requirements.

- It is uploaded to GitHub.

- If needed, it is reviewed by another team member.

This way, everyone knows their responsibility, and the work is shared fairly.

| DoD Item | Notes / Evidence |
| --- | --- |
| Feature implemented (e.g., create booking request) | GitHub commit link |
| Meets acceptance criteria from SRS | Story ID |
| No double-booking rule works correctly | Tested with conflict case |
| Peer review completed | Reviewer name + date |
| Tests executed and passing | Screenshot / pytest result |
| Documentation updated (API/Data model) | Updated file in repo |

5. Quality Standards

Version control: all work is committed to the repo; meaningful commit messages are required

Branching: feature branches. No direct commits to main unless agreed

Reviews: at least 1 reviewer for every merge (unless emergency)

Testing: minimum expectation is unit tests for core functionality

Documentation: artifacts must follow the official course templates and include required evidence links

6. Deadlines and Availability

We set an internal deadline at least [48] hours before any official submission deadline.

If you will miss a deadline, you must notify the team at least [24] hours in advance with a recovery plan.

If a member is blocked for more than [24] hours, they must raise it immediately (don’t wait).

7. Decision-Making

Default approach: discuss -> propose options -> decide within a time box of [48] hours.

Decision rule: majority vote.

Architectural or scope decisions require written rationale in [ADR/issue] with pros/cons.

8. Conflict Resolution and Escalation

Step 1: address the issue directly and respectfully with the person involved (1:1).

Step 2: bring it to the next team meeting for a structured discussion.

Step 3: team leader mediates and proposes an action plan with measurable expectations.

Step 4: if unresolved or repeated, escalate to instructor/TA with documented evidence.

9. Workload Fairness

Expected contribution: each member spends approximately  2 hours/week (

Tasks are assigned based on capacity and learning goals; everyone must contribute to core deliverables.

Persistent non-participation: after [2] missed commitments, tasks are reassigned and escalation begins.

10. Tools and Documentation Locations

Repository: [URL]. Branching policy: [short note].

Issue board: [URL]. Labels/statuses: [To Do / Doing / Review / Done].

Meeting notes: [location].

Document templates / final PDFs: [folder path].

Testing evidence: [location/link].

Ethics and Academic Integrity

All team members must follow course rules on academic integrity. Plagiarism, falsified test evidence, or misrepresentation of work is unacceptable and may lead to disqualification or disciplinary action. Cite any external sources and clearly attribute AI-assisted content where required.

Sign-off

By signing below, we agree to follow this working agreement for the duration of the project.

| Name | Signature | Date |
| --- | --- | --- |
| Hajer Abdullah |  | 23/2/2026 |
| Mona Almutairi |  | 23/2/2026 |
| Anwar Aldahesh |  | 23/2/2026 |
| Nouf Alhajri |  | 23/2/2026 |